SCRUM SUMMARY

Module: ST1508 Practical AI
Assessment: CA1
Team Members: Lin Kai, Jia Ler, Thomas

Section 1 – User Stories

User Story 1: Operations Manager

As an Operations Manager, I need to upload a batch file of sensor data into a desktop application, so that I can automatically identify reckless drivers from the previous week without performing manual analysis.

User Story 2: Safety Analyst

As a Safety Analyst, I need to input specific sensor readings into a GUI form, so that I can instantly assess if a specific trip was dangerous during driver incident reviews.

User Story 3: Risk Officer

As a Risk Officer, I need the AI model to be tuned for high recall (minimizing missed detections), so that we do not accidentally classify a dangerous driver as "safe" and risk passenger safety.

User Story 4: Company Manager

As a Company Manager, I need a user-friendly desktop application (GUI) that runs offline, so that my non-technical staff can use the AI system easily without needing Python knowledge.

Section 2 – Scrum Meetings

Weekly Scrum Meeting 1 (Sprint 1 Review & Sprint 2 Planning)

Date: 21 Jan 2026

Duration: ~10 mins

1. What tasks were completed by each person?

Thomas focused on fixing the ETL pipeline. He realized the original script couldn't handle new incoming data rows without crashing, so he refactored the logic to check for existing booking IDs before appending. This took him about 4 hours.

Lin Kai handled the project initialization. He set up the GitHub repository and tested local MLflow functionality on his own laptop first. Then he configures the local MLflow folder structure so the team could start sharing experiment logs. This took about 2 hours.

Jia Ler worked on the GUI design. He created the wireframes for the application, laying out how the overall GUI might look like and mapping out what inputs can be implemented for both the batch processing and real-time modes potentially. This took about 2 hours.

2. Why did some tasks take longer than expected?

Thomas's ETL task took longer than the others (4 hours) because the logic to handle duplicate primary keys during the append process was more complex than initially thought, requiring a partial rewrite of the ingestion script.

3. What is the backlog status and are there any blockers?

We currently have 12 tasks remaining on the board. We decided to add a specific task for "Handle Class Imbalance" because we noticed the dataset has a 1:3 ratio of dangerous to safe drivers, which might skew our results if ignored. There are no major blockers, though Thomas noted the ETL fix was trickier than expected due to duplicate primary keys.

4. What are the next tasks?

Thomas will move on to doing further data analysis and training with a wider variety of models (e.g., Random Forest, XGBoost, LightGBM) to benchmark performance. Lin Kai will start training the baseline logistic regression model and experimenting with class imbalance techniques; he will also assist Thomas with training the various advanced models once his part is done. Jia Ler will start coding the actual GUI shell and the batch processing logic.

Weekly Scrum Meeting 2 (Mid-Sprint 2 Check-in)

Date: 28 Jan 2026

Duration: ~15 mins

1. What tasks were completed by each person?

Lin Kai completed the imbalance handling experiments and assisted Thomas with the model training phase. He found that simple threshold tuning worked best for stability. Thomas completed the training and evaluation of multiple model architecture (Random Forest, XGBoost, and LightGBM). He found a persistent trade-off across all models: whenever they tried to improve precision, recall dropped significantly. The team has decided to accept the current performance levels. Jia Ler developed the batch mode logic for the GUI. He spent about 4 hours building the CSV upload feature, but he encountered a bug where merging the files caused duplicate rows to appear in the output.

2. Why did some tasks take longer than expected?

Several tasks exceeded the estimated time this week. Lin Kai's experiments took 4 hours because he ran full training cycles for three different techniques to ensure a fair comparison. Thomas's task extended to 6 hours because he had to configure, train, and evaluate three separate complex algorithms (RF, XGBoost, LightGBM) rather than just tuning a single model. Jia Ler's task took 4 hours due to the unexpected complexity of debugging the file merge duplication error.

3. What is the backlog status and are there any blockers?

We have 5 tasks left and are moving into the final integration phase. The main blocker is the file merge bug in the GUI, which Jia Ler is currently fixing. Additionally, we are facing a hurdle where we are not really getting anything meaningful out of the model training; despite trying multiple algorithms, the performance seems stuck. We suspect this requires further evaluation to see if it is a data limitation or if we are missing a key insight.

4. What are the next tasks?

Thomas will continue to investigate the model evaluation part a bit more to understand the root cause of the performance stagnation and maybe start writing the initial model report. Lin Kai will work on the real-time prediction logic and integrating the saved model file into the GUI. Jia Ler will continue to fix the batch merge bug and compile the user manual once Lin Kai has done his task. No additional task has been added up till this meeting.